# ✅ DEVELOPMENT EXECUTION PLAN & TRACKING CHECKLIST

Rule:
Each phase must be marked Completed / In Progress / Pending before moving to the next.

PHASE 0 – REQUIREMENTS & SIGN-OFF

Goal: Freeze scope and avoid rework

- Final Requirements Document Approved by Client

- Language support confirmed (English + Telugu)

- Verification flow confirmed (Mobile OR Email)

- SMS provider confirmed (MSG91)

- Email provider confirmed (Brevo)

- PDF generation requirement confirmed

📌 Exit Criteria:
Client sends approval message:

“Approved. Proceed with development.”

PHASE 1 – SYSTEM DESIGN

Goal: Design before coding

1.1 Architecture Design

- High-level system architecture diagram

- Backend–Frontend interaction flow

- Verification flow diagram (OTP / Email)

1.2 Database Design

- Final PostgreSQL schema

- Table relationships defined

- Indexing strategy finalized

📌 Deliverable: DB schema document

PHASE 2 – BACKEND FOUNDATION (FastAPI)

Goal: Backend should work independently before frontend

2.1 Project Setup

- FastAPI project structure created

- Environment config (.env)

- Logging setup

- Error handling middleware

2.2 Authentication & Verification

- Mobile OTP generation (MSG91)

- Mobile OTP validation

- Email OTP / link verification (Brevo)

- OTP retry & expiry logic

2.3 User Registration APIs

- Create pending registration API

- Duplicate check logic

- Save verified contact method

- Address & field validation

2.4 PDF Generation

- PDF template (EN + TE)

- Populate PDF with user data

- Auto-download support

📌 Exit Criteria:
All APIs tested via Swagger / Postman

PHASE 3 – ADMIN BACKEND MODULE

Goal: Admin logic must work before UI

3.1 Admin Authentication

- Admin login API

- Role-based access control

- Admin session handling

3.2 Approval Workflow APIs

- Fetch pending users

- View full user details

- Approve registration

- Hold registration

- Reject registration

3.3 Membership Management

- Membership ID generation logic

- Move data from pending → verified

- Audit logging

3.4 Notifications

- Approval SMS (MSG91)

- Approval Email (Brevo)

- Hold / Reject notifications

📌 Exit Criteria:
Admin workflow fully functional via API

PHASE 4 – FRONTEND DEVELOPMENT (Lovable)

Goal: Build UI once backend is stable

4.1 User Interface

- Language toggle (EN / TE)

- Mobile verification screen

- Email verification screen

- Registration form UI

- Upload photo UI

- Submit & success screen

4.2 Admin Interface

- Admin login page

- Dashboard view

- Pending users list

- User detail page

- Approve / Hold / Reject actions

📌 Exit Criteria:
UI screens created and validated

PHASE 5 – FRONTEND ↔ BACKEND INTEGRATION

Goal: Connect everything end-to-end

- OTP flow integrated

- Email verification flow integrated

- Form submission API integrated

- PDF download integration

- Admin actions integration

- Error messages handled in both languages

📌 Exit Criteria:
End-to-end user flow works

PHASE 6 – TESTING & QUALITY ASSURANCE

Goal: Prevent production issues

6.1 Functional Testing

- Mobile OTP verification

- Email verification

- Duplicate prevention

- PDF download correctness

- Admin approval flow

6.2 Load & Security Testing

- Test 8,000+ records

- Rate-limit OTP attempts

- File upload size checks

📌 Exit Criteria:
No critical or high-severity bugs

PHASE 7 – DEPLOYMENT

Goal: Production readiness

- Backend deployed (Railway / Render)

- Database deployed (Neon / Supabase)

- Storage configured

- Frontend deployed (Vercel)

- Environment variables secured

- Domain & HTTPS enabled

📌 Exit Criteria:
Production URL live & accessible

PHASE 8 – HANDOVER & MAINTENANCE

Goal: Smooth client usage

- Admin training / demo

- Deployment documentation

- Backup & recovery plan

- Maintenance plan finalized